Internet Printing Project

Conference Call - January 29, 1997

The meeting was called to order at 4:05 PM EST.

Attendees:

Mabry Dozier - QMS

Jeff Copeland - QMS

Lee Ferrell - Canon

Bob Herriott - Sun

Carl-Uno Manros - Xerox

Tom Hastings - Xerox

Roger Debry - IBM

Peter Zehler - Zerox

Randy Turner - Sharp

Jim Walker - Dazel

Don Wright - Lexmark

Agenda:

- Feedback from WEBDAV meeting

- No negative feedback on Charter as per Keith Moore

- Netscape has expressed interest in joining us for the 2/6 meeting

- MIME - discussion with one of the MIME experts at meeting

- WEBDAV probably will not use MIME except HTTP MIME

- We could do the same

- The W3C enhancements to CSS for printing were discussed at the WEBDAV meeting.  They have no interest in using these.

- Requirement and Scenarios

- IPP should not contain things that are not in a scenario

- We will indicate in the requirements/scenarios things that won’t be addressed in IPP

- Reviewed the closed items in the IPP REQ Issues list

- #17 - re-open, requirements document needs to identify notification means

- #19 - flag in requirements document that HOLD/RELEASE is not in V1

- Reviewed open issues

- #11 - added to scenarios

- #14 - closed - not in V1

- #15 - closed - outside scope of IPP

- #21 - add examples

- #22 - need requirements statement and then passed to the Directory & Model groups

- #28 - close, that was the intent of scenario 2.1

- #31 - close - scenario modified

- #33, 34, 35 - close - added to scenarios

- #42 - close - clarified

- #43 - close - scenario added

- #44 - close - scenario added

- #45 - close - e-mail removed, generic asynchronous response

- #46, 47 - close - done

- New Issues and Scenarios documents will be posted 1/30/97

- Model and Semantics

- Bob Herriott and Tom Hastings will have a report at the 2/6 meeting

- Bob reviewed several of the issues being addressed

- A Model/Semantics issues list will be created to track issues

- Directory

- List of issues from Keith Carter

- Some of the scenarios make the need to move on this more pressing

- Need a WHIP for now, Isaacson won’t be available until Models is done.

- Protocol

- Roger will be updating Protocol White Paper by 1/30/97

- IPP Meeting Agenda

- Microsoft Presentation

- Wind up Scenario discussion

- Model/Semantics

- Protocol

- Other sub-groups

- Modeling Sub-group meeting on Wednesday PM at Sun

An e-mail was distributed today announcing that the IETF has chartered the Internet FAX working group.

The meeting adjourned at 6:10 PM